Test Plan: User Signup Flow

Sample application  |  Version 1.0  |  21 October 2026

| Field | Detail |
| --- | --- |
| Author | Bhuvanasree1823 |
| Document status | Draft for review |
| Feature under test | New user registration (signup form) |
| Test type | Manual and automated (Playwright) |

# 1. Objective

Verify that a new user can register successfully and that invalid input is rejected with clear, helpful messages.

# 2. Scope

In scope:

- Field validation (name, email, password, confirm password, terms checkbox)

- Successful signup and duplicate email handling

- Confirmation email delivery

- Basic accessibility: keyboard navigation and field labels

Out of scope:

- Load and performance testing

- Login, password reset and profile flows (covered by separate plans)

- Third-party email provider internals

# 3. Test Approach

- Functional testing: the signup journey from form to confirmation.

- Validation testing: equivalence partitioning (valid and invalid email groups) and boundary value analysis (password of 7, 8 and 9 characters).

- Usability and accessibility checks: error message clarity, tab order, visible labels.

- Compatibility: Chrome, Firefox, Safari (WebKit) and a mobile viewport.

- Automation: high-priority cases scripted in Playwright and run in CI or locally.

# 4. Test Environment and Data

| Item | Detail |
| --- | --- |
| Environment | Staging site (URL to be confirmed) |
| Browsers | Chrome, Firefox, Safari (latest); mobile viewport 390 x 844 |
| Test accounts | Unique emails per run, e.g. qa+<timestamp>@example.com |
| Email inbox | Test mailbox able to receive confirmation emails |
| Tools | Playwright, browser dev tools, bug tracker |

# 5. Entry and Exit Criteria

Entry criteria:

- Build deployed to staging and signup page reachable

- Test mailbox and test data available

- Requirements (password rules, required fields) confirmed

Exit criteria:

- 100% of High-priority cases executed and passed

- At least 90% of Medium and Low cases executed

- No open Critical or High severity defects

# 6. Test Cases

| ID | Scenario | Test data | Expected result | Priority |
| --- | --- | --- | --- | --- |
| SU-01 | Valid signup | All fields valid, terms ticked | Account created; success message or redirect shown | High |
| SU-02 | Duplicate email | Email already registered | Error: email already in use; no second account created | High |
| SU-03 | Invalid email format | user@, user.com, user@@x.com | Inline email error; form not submitted | High |
| SU-04 | Empty required fields | All fields blank | Required-field error shown on each field | High |
| SU-05 | Password below minimum | 7 characters | Password rule error shown | High |
| SU-06 | Password at minimum | 8 characters | Password accepted | Medium |
| SU-07 | Passwords do not match | Confirm password differs | Mismatch error shown; submit blocked | High |
| SU-08 | Terms not accepted | Everything valid, terms unticked | Submit blocked; message shown | Medium |
| SU-09 | Spaces around email | " a@b.com " | Trimmed or rejected consistently | Low |
| SU-10 | Keyboard-only signup | Tab and Enter only | Form completable; focus order logical | Medium |
| SU-11 | Password masked | Type any password | Characters hidden in the field | Medium |
| SU-12 | Confirmation email | Valid signup | Email arrives with a working link | Medium |

# 7. Risks and Assumptions

- Email delivery delays may slow confirmation email checks (SU-12).

- Staging may be unstable or reset, which can remove test accounts.

- Assumption: the minimum password length is 8 characters. Confirm with the requirements.

- Assumption: email addresses are unique across all accounts.

# 8. Roles, Schedule and Deliverables

| Item | Detail |
| --- | --- |
| Test lead | Owns the plan and sign-off |
| Tester | Executes cases, logs defects, updates results |
| Schedule | Preparation: 1 day. Execution: 2 days. Retest and report: 1 day. |
| Deliverables | This plan, executed test cases, defect reports, test summary report, Playwright scripts |